Top-level checklist (quick view)

- Project repository initialized (README, .gitignore, license)

- Virtual environment + dependencies installed

- Data files present: flights.json, hotels.json, places.json

- Groq (LLaMA-3) LLM client configured (API key / connection)

- LangChain installed and configured with Groq LLM

- Implemented Tools: Flight Search, Hotel Recommendation, Places Discovery, Weather Lookup (Open-Meteo), Budget Estimator

- Agent implemented (ReAct or ToolCalling)

- Streamlit app with interactive inputs and outputs

- Unit/integration tests for tools + agent flows

- Code documented, PEP8 compliant, modular

- README with setup & run instructions, dataset links, evaluation

- Final deliverables: repo link, demo gif/screenshots, sample outputs (JSON + human)

- Submission package (zip or repo) prepared for evaluation

(Full unpacked checklist with requirements from your doc appears later.)

22-hour hour-by-hour execution plan

Hour 0 — 0:30 (30 minutes): Project setup & readme

- Create repo folder agentic-travel-assistant/.

- Initialize git, add .gitignore (venv, .env, pycache).

- Create README.md outline with project objective, data sources, and timeline.

- Copy Project Title.docx notes into docs/project-requirements.md. (We used your uploaded doc as the source).

Project Title

Hour 0:30 — 1:30 (1 hour): Environment & dependencies

- Create venv: python -m venv .venv && source .venv/bin/activate

- Install core packages:

  - pip install langchain openai requests pydantic fastapi uvicorn streamlit pytest black isort flake8

  - Install the Groq provider SDK (placeholder): pip install groq-client or follow Groq official SDK instructions—set up an API key in .env.

  - If using transformers-local or other libs, install them too.

- Create .env and store GROQ_API_KEY=... (or appropriate key), OPEN_METEO=no-key-needed (note: Open-Meteo needs no key).

- Create requirements.txt.

Hour 1:30 — 3:00 (1.5 hours): Data ingestion & simple validators

- Create data/ and add flights.json, hotels.json, places.json (use provided JSON or sample).

- Implement src/data_loader.py:

  - Functions: load_flights(), load_hotels(), load_places() returning typed models (use pydantic).

  - Add basic validation (required fields, types).

- Add automated test tests/test_data_loader.py.

Hour 3:00 — 4:30 (1.5 hours): Tool: Flight Search

- Implement src/tools/flight_search.py:

  - Functions: search_flights(src, dst, date, sort_by='cheapest'|'fastest').

  - Return top N candidate flights with metadata (price, carrier, dep/arr times, duration).

- Implement unit tests for filtering and sorting.

Hour 4:30 — 6:00 (1.5 hours): Tool: Hotel Recommendation + Places Discovery

- Implement src/tools/hotel_recommender.py:

  - recommend_hotels(city, checkin, checkout, max_price=None, min_rating=None)

  - Provide ranking by rating, price, proximity.

- Implement src/tools/places_discovery.py:

  - discover_places(city, types=['museum','beach'], top_k=10) using places.json.

- Add tests.

Hour 6:00 — 7:00 (1 hour): Tool: Weather Lookup (Open-Meteo)

- Implement src/tools/weather_lookup.py:

  - get_weather(lat, lon, start_date, end_date) − calls Open-Meteo endpoint.

  - Parse daily forecasts (max/min temp, weather description).

- Add retries + error handling.

Hour 7:00 — 8:00 (1 hour): Tool: Budget Estimator + Utilities

- Implement src/tools/budget_estimator.py:

  - Input: selected flight, hotel, days, per_day_local_expense.

  - Output: breakdown (flight, hotel, food, transport, buffer) + total.

- Implement simple utils/datetime_helpers.py and validators.

Hour 8:00 — 9:30 (1.5 hours): LLM / LangChain integration — Groq (LLaMA-3) provider

- Implement src/llm/groq_client.py:

  - Wrap provider client with a GroqLLM class implementing LangChain LLM interface.

  - Provide generate(prompt, max_tokens, temperature, stop) function.

  - Load credentials from .env.

  - Note: Use official Groq SDK or LangChain provider integration; if a direct provider class exists use that.

- Small smoke test: send a short prompt and assert a coherent text response.

Hour 9:30 — 11:00 (1.5 hours): LangChain Tools and Tool registration

- For each tool (flight, hotel, places, weather, budget) implement a LangChain Tool wrapper that:

  - Accepts a JSON input schema,

  - Returns JSON-ready output.

- Create src/agent/tools_registry.py that registers all tools.

Hour 11:00 — 13:00 (2 hours): Agent design & prompt engineering

- Decide agent style: ReAct or ToolCalling (prefer ToolCalling if Groq + LangChain supports it).

- Implement src/agent/agent_core.py:

  - Agent uses Groq LLM, has capabilities to call tools, maintain reasoning trace.

  - Prompts: design a few few-shot templates for itinerary generation, justification, and JSON schema enforcement.

  - Ensure the agent returns:

    - Trip Summary,

    - Flight selected,

    - Hotel recommended,

    - Day-wise itinerary (3–7 days),

    - Weather per day,

    - Budget breakdown,

    - Reasoning for choices.

- Build prompt templates and examples.

Hour 13:00 — 14:00 (1 hour): Agent integration tests

- Create sample user queries and run agent to produce outputs.

- Validate JSON schema and human readable format.

- Fix prompt or tool issues.

Hour 14:00 — 15:30 (1.5 hours): Streamlit UI skeleton

- Implement app/streamlit_app.py:

  - Inputs: origin, destination, start_date, days, budget, traveler preferences (budget/comfort, interests).

  - Buttons: Generate Itinerary, Show JSON, Download JSON.

  - Display: human readable itinerary, weather, selected flight/hotel, budget breakdown.

- Wire agent call to Streamlit button in a non-blocking way (small spinner while generating).

- Add quick error displays.

Hour 15:30 — 16:30 (1 hour): Code quality, documentation, and linting

- Run black, isort, flake8.

- Add docstrings to all modules, update README setup instructions and usage commands (how to run Streamlit and tests).

- Add docs/ folder with architecture diagram (textual) and project requirements (from the doc).

Project Title

Hour 16:30 — 18:00 (1.5 hours): Tests and edge case handling

- Add tests for:

  - No flights found,

  - Hotel price out of budget,

  - Weather API failure fallback,

  - Agent returns malformed JSON — implement validators.

- Add retry/backoff for Open-Meteo.

Hour 18:00 — 19:00 (1 hour): Sample outputs & demo artifacts

- Generate 3 sample itineraries (short, medium, long) as JSON and save in demos/.

- Create 1–2 screenshots and a 10–20s GIF (use streamlit locally and record) of the app generating an itinerary.

Hour 19:00 — 20:00 (1 hour): Final polish and packaging

- Final README: project objective, data sources (drive link), how to set Groq key, how to run Streamlit and tests, evaluation rubric.

- Tag git commit, push to repo.

Hour 20:00 — 21:00 (1 hour): Prepare submission materials

- Create submission/ folder containing:

  - README.pdf (exported markdown),

  - demos/ (jsons + screenshots + gif),

  - requirements.txt,

  - run_instructions.sh.

- Zip the repo if required.

Hour 21:00 — 22:00 (1 hour): Contingency / buffer

- Use buffer for unresolved issues, extra tests, or demo improvements.

Deliverables (what to hand in)

- Git repository URL (or zipped repo) with:

  - src/ (code)

  - app/streamlit_app.py

  - data/ (JSON files or sample pointers)

  - docs/project-requirements.md (from your doc).

Project Title

  - README.md with setup, run, evaluation.

  - demos/ sample JSON outputs and screenshots/GIF.

- Short demo video/GIF showing the Streamlit app generating an itinerary.

- Unit tests (pytest) demonstrating key component correctness.

- One-page architecture + decisions justification (why Groq LLaMA-3, agent design, tool design).

- submission/ package ready to upload.

Full checklist mapped to your document (detailed)

From the uploaded doc I included and implemented the following items (checkboxes you can tick as you finish):

Data & APIs

- Use flights.json (read & filter).

Project Title

- Use hotels.json (read & filter).

Project Title

- Use places.json (read & filter).

Project Title

- Weather: Open-Meteo API integration (no key required).

Project Title

Tools

- Flight Search Tool — cheapest/fastest filter.

- Hotel Recommendation Tool — rating/price filters.

- Places Discovery Tool — recommendations by type & rating.

- Weather Lookup Tool — daily forecasts.

- Budget Estimation Tool — sums flight + hotel + per day.

Agent

- LangChain agent (ReAct or ToolCalling) capable of multi-step reasoning.

- Agent decision justification (“Why we selected this?”).

- Output: structured JSON + human readable itinerary.

Frontend & UX

- Streamlit app UI with interactive filters and download JSON.

- Minimalist, responsive layout; interactive widgets for preferences.

Code quality

- PEP8 / docstrings / modularization.

- Error handling for API/IO operations.

- README + setup instructions.

Testing & Evaluation

- Unit tests for data loaders & tools.

- Integration tests for agent tool calls.

- Live evaluation metrics / rubric (submission doc).

Project management

- Git history with meaningful commits.

- Demo artefacts (screenshots/GIF).

- Submission package.

All items map back to the project requirements in your document.

Project Title

Key implementation details & best practices (short)

- LLM choice: Use Groq LLM (LLaMA-3) as the primary model; keep prompts small and use the agent for tool orchestration. Keep token usage controlled by instructing the model to generate compact JSON + concise reasoning.

- LangChain: Implement Tools with strict input/output shapes so agent can reliably call them and validate outputs.

- Prompt engineering: Provide few-shot examples where agent demonstrates how to construct day-wise plans and cost breakdown.

- Schema enforcement: After generation, validate with pydantic models; if invalid, ask the agent to regenerate (or post-process).

- Error handling: Tools should return structured error responses rather than raw exceptions to keep agent logic robust.

- Reproducibility: Record seeds and deterministic settings where possible. Save sample outputs in demos/.

- Security / Keys: Keep API keys in .env and do not commit them.

Risks & mitigations

- Groq SDK unfamiliarity / API differences — Have a fallback: if direct Groq LangChain provider is unavailable, use an OpenAI-compatible wrapper or an alternative hosted LLM. Keep the agent abstraction layer so provider swap is minimal.

- Large JSON data performance — Use indexed in-memory structures or SQLite for faster queries if JSON large.

- Streamlit runtime blocking — Run heavy agent calls in a thread or show progress; limit tokens to avoid long generative times.

- Weather API rate limits — Cache results for same lat/lon + date ranges during demo.

Quick development commands (copy/paste)

git init

python -m venv .venv

source .venv/bin/activate

pip install -r requirements.txt

# run streamlit

streamlit run app/streamlit_app.py

# run tests

pytest -q

Final notes & next steps

- This plan is tailored to finish within 22 hours: aggressive but feasible if you follow hourly tasks strictly.

- I integrated all items from your uploaded project doc into the plan and checklist (referenced throughout).

Project Title

- If you want, I can now:

  - generate the README.md and project-requirements.md contents ready to paste,

  - or produce starter code skeletons for each module (data loaders, tools, agent scaffolding, Streamlit UI).
Choose one and I’ll produce it immediately.